Group 3 - R1 Backend Retrospective & Defect Triage

What went well (Backend):

All 46 endpoints implemented across 7 routers: Auth (13), Tools (10), Reservations (10), Reviews (5), Notifications (2), Admin (5), Health (1)

187 unit tests — full coverage of happy paths, permissions, edge cases, audit logging, and notifications

Authentication: JWT access/refresh token rotation, rate limiting on auth endpoints, email verification flow, invite-only registration

Tool lifecycle: browse with category/search/availability filters, photo upload (1–5, magic-byte validated, max 5 MB), deactivate/reactivate with auto-cancel of pending reservations

Reservation lifecycle: request -> approve/deny -> picked-up -> returned, double-booking prevention via GiST EXCLUDE constraint, damage reporting with 7-day window and borrower trust score impact

Reviews: per-reservation (one per party), edit/delete within 24-hour window, GET /users/me/reviews with role=received|given filtering

Notifications: auto-triggered on every state transition, unread-count badge support, bodies include tool name and party display names

Admin: member list with search/filter/pagination, member suspend/reactivate/delete, audit log with action/actor filters and pagination, invite CRUD, admin force-return on reservations, admin tool deactivate/reactivate across all owners

Background scheduler: auto-cancel un-picked-up reservations after grace period, overdue escalation, token cleanup

Email integration: async email sending for invites, verification, password reset via SMTP (MailHog-compatible for dev)

Post-R1 bug fixes integrated: damage attribution to borrower, duplicate damage guard, damage-rating integration (trust_score reduction), suspended login, 1-day rentals, reactivation reason field, account deletion with owner obligation checks, notification name fields, profile validation, response name fields, VerifyTokenError -> 400

Docker compose dev environment with PostgreSQL + MailHog

Seed data script for demo users

What did not go well:

R1 bug fixes had to be done in 2 rounds post-demo (damage attribution fix + remaining R1 bugs), indicating gaps in edge-case testing before the initial submission

Rate limit defaults (50/min) were left at generous development values and never tightened for production-readiness

Some backend response shapes lacked fields

Mock-to-backend field gaps (notesForBorrowers, availability, latestReturnTime) were discovered late and had to be dropped rather than properly implemented

No shared enum mapping utility between backend enums and display strings, causing manual mapping on submit

What needs to be fixed before R2:

Tighten rate limit defaults from 50/min to 5–10/min for production safety (backend config change, ~10 min)

Resolve mock-field gaps (notesForBorrowers, availability, latestReturnTime) — decision: drop for R1/R2, handle as N/A

Update API contract documentation to reflect the latest field names and response shapes after R1 bug fixes

Implement admin reservation overview endpoint for R2 story US34

Add tool-condition enum mapping helper to convert backend enums to display strings

Document photo URL prefix convention (photos[n].url already includes /uploads/)