## Slide 1: R1 Project Demo Neighborhood Tool Sharing
Team Members
Rion Sawabe Ivan Wu Yafei Wang Nick Fairhart Loreto Coloma
Group 3 | ICS 613
Summer 2026
Notes: PM

## Slide 2: Overview of the Domain Model and ER diagram
8 entities, 5 core relationships
User, Tool, Reservation, Review, Invite, Photo, Notification, AdminAuditLog
User owns Tools · User borrows via Reservations
Reservation → Review (one per party) · Tool → Photos (1–5)
Key DB constraints
GiST EXCLUDE on (tool_id, daterange) — no double-booking
UNIQUE (reservation_id, reviewer_id) — one review per party
Soft-delete with active-reservation guard; hard-delete for PII
6 ToolCategory · 5 ToolCondition · 6 ReservationState · 14 NotificationType
Notes: Backend Lead

## Slide 3: Major Accomplishments
Backend — Ivan (BE Lead)
46 endpoints across 7 routers — all implemented and tested
Auth (13), Tools (11), Reservations (10), Reviews (5), Notifications (2), Admin (4), Health (1)
151 / 151 tests passing (pytest + httpx)
Infrastructure highlights
JWT access + refresh tokens with automatic rotation
Rate limiting on all auth endpoints, configurable per environment
GiST EXCLUDE constraint prevents overlapping reservations at DB level
APScheduler: auto-cancel stale pickups, overdue escalation, token cleanup
Photo uploads: multi-file, magic-byte validated, 5 MB cap, disk storage
Frontend — Yafei (FE Lead)
28 pages across auth, tool CRUD, reservations, reviews, admin, notifications
AuthContext with token refresh, RequireAdmin guard, responsive layout
Integration with backend in progress per API contract document
Notes: Frontend, Backend, DevOps

## Slide 4: Major Changes (if any)
Notes: PM

## Slide 5: Project Management Approach (changes, if any)
Notes: PM

## Slide 6: Key Risks & Mitigation Strategies Update (if any)
Were there any risks identified in Project Initiation that materialized?
How were they addressed?
User Story 18 Auto-Cancel Overdue: As the system, I want to automatically cancel reservations that are never picked up after a grace period, so that tool availability is not indefinitely blocked.
Job Runner (Celery + Redis):
Notes: Document Lead

## Slide 7: Quality Assurance Metrics
Defects reported, fixed, open, etc.
Code quality metrics, unit test coverage
Notes: QA Lead

## Slide 8: Milestones
Missed/Postponed milestones (Why?)
Upcoming milestones
  What will be delivered at these milestones
Notes: Document lead

## Slide 9: Functionality Usability Admin Tools Admin Tools R1 Retrospective Deferred User Stories Improvements TBD/Icebox 2 3 1 Next Steps
Timezone normalization
Reservation messaging
Notification center UI
Member: Reporting a listing
Pagination on all list endpoints
Advanced search filters
Managing tool categories (CRUD API)
Generate community moderation reports
Review reports
Track violations
Suspend/reactivate a member
Moderation history
Bug fixes for issues identified after R1

## Slide 10: Neighborhood Tool Sharing Demo
Sample text

## Slide 11: Questions?

## Slide 12: Notes (only to prepare)
In addition to demonstrating key functionality in the live demo, teams should be prepared to conduct a code walkthrough and explain key components of the codebase.

## Slide 13
SWOT
Strengths
– Make a list of what your organization or team excels at.
– This is what sets you apart from the competition.
– Add as many items as you need.
Weaknesses
– Identify areas for improvement within your organization or team.
– Think about what you could be doing internally to achieve better results.
– Add as many items as you want or need.
Opportunities
– Call out any opportunities for growth.
– These are external factors, such as market trends or platforms, that your business can leverage.
– Add as many items as you want or need.
Threats
– Mention any challenges, obstacles, or risks that your business is facing.
– These can range from environmental factors to new market competitors.
– Add as many items as you want or need.

## Slide 14: Needs and motivations Needs and motivations Needs and motivations Pain points Pain points Pain points Opportunities Opportunities Opportunities Persona Name Persona Name Persona Name 2 3 1
PERSONAS
– What does your persona want or need to achieve?
– What are their goals?
– What motivates them to pursue these goals?
– What does your persona want or need to achieve?
– What are their goals?
– What motivates them to pursue these goals?
– What does your persona want or need to achieve?
– What are their goals?
– What motivates them to pursue these goals?
Describe an obstacle your persona struggles with. Think about what interferes with their needs, goals.
Describe an obstacle your persona struggles with. Think about what interferes with their needs, goals.
Describe an obstacle your persona struggles with. Think about what interferes with their needs, goals.
This is where your offering comes in. Think about how you can help this persona with their daily struggles and blockers.
This is where your offering comes in. Think about how you can help this persona with their daily struggles and blockers.
This is where your offering comes in. Think about how you can help this persona with their daily struggles and blockers.

## Slide 15: Describe a step needed to reach your strategic goals. Describe a step needed to reach your strategic goals. Describe a step needed to reach your strategic goals. Describe a step needed to reach your strategic goals. 1 2 3 4 5 Describe a step needed to reach your strategic goals. Step name Step name Step name Step name Step name
Add an objective.
Add a deliverable
Add a milestone
Add a milestone
Add a deliverable
Add a milestone
Add an objective.
Add a deliverable
Add a milestone
Add an objective.
Add a deliverable
Add a milestone
BUSINESS ROADMAP
Add a deliverable
Add a milestone
Add a milestone

## Slide 16: 2 3 4 5 1 Step name Step name Step name Step name Step name Describe a step needed to reach your strategic goals. Describe a step needed to reach your strategic goals. Describe a step needed to reach your strategic goals. Describe a step needed to reach your strategic goals. Describe a step needed to reach your strategic goals.
You can also call out the teams or stakeholders involved.
You can also call out the teams or stakeholders involved.
You can also call out the teams or stakeholders involved.
You can also call out the teams or stakeholders involved.
You can also call out the teams or stakeholders involved.
Mention any performance targets that should be reached during this step.
Mention any performance targets that should be reached during this step.
Mention any performance targets that should be reached during this step.
Add more info about this step. For example, deliverables, activities, marketing assets.
Add more info about this step. For example, deliverables, activities, marketing assets.
Add more info about this step. For example, deliverables, activities, marketing assets.
Add more info about this step. For example, deliverables, activities, marketing assets.
Add more info about this step. For example, deliverables, activities, marketing assets.
BUSINESS ROADMAP

## Slide 17: Projected results
A brief note on the results.
A brief note on the results.
A brief note on the results.
A brief note on the results.
A brief note on the results.
A brief note on the results.
00%
00%
00%
$0,000
$0,000
$0,000
Metric
Metric
Metric
Metric
Metric
Metric
METRICS